SERVER:

1. Need the real server. Jeff said “The EC2 VM I've spec'd for the project is called a t2.medium, with 4GB RAM. Total cost with storage would be around $37/mo.” But nothing specific as to from whom.
2. Need a real amazon server account. I can set this up if I get a gmail account.

APP QUESTIONS:
1. FYI: Need to test all scenarios before going live. I am going to make a Testing document.
2. If entering in new address, I don't include the zip code field.
3. Debugging messages to push to server?
VERSION 2:
1. Provide a way to deactivate a project once it is done.
2. Provide a way under the "current project" section to show all data entered for a specific project. Also to edit existing entries if there were mistakes.
3. If entering in new zip code, auto lookup state & city.
4. What about a database backup. What if something happens to the database and it gets screwed up. Normally some kind of backup safe guards against this. Also, what if the main server's disk crashes. Should we ensure some kind of off site backup as well?
5. Companies can be “LOCAL”. There is right now not an easy way to determine from whom from the Web Server UI. Should I add something?
6. The title always goes to the front page. Perhaps some deep entries should go up just one level.
7. Perhaps account for uninstall/install after the user already has entries.

FIXES:
- If entering zip code, if state is found then auto select and go city. If city is found and is one, then auto select and go to street.
- Prevent: What if projects, equipments, notes or addresses are deleted and yet have been used by an engineer? I have a “disabled” flag which is ready to handle this situation. But I haven't worked on it really.
- Make a button somewhere: What if the server changes so much I need to redo all the uploads? As a safety I am keeping all data on the phone even though it has been uploaded. I have a flag which I can send from the server for the phone to react such that it re-sends everything. What do you think?
- Cut down on photo size. Also remove unscaled photo once upload finishes.
- Safe guard deletes on Web site. If entries then disable only.
- Don't delete test data that has entries.
- Put version number in title.

TODO:
Prepare Play Store entry. Post sample to play store.