Fleet TLC, version 3 12/21/17
NOTE: The order the items are listed below are the order in which I will work on them. Please re arrange or edit anything that isn’t right. But indicate this which a highlight so I can notice it. Thanks. --Doug

1.0 Fix Truck Numbers

- Drop license plate column from work order import. DONE
- Use truck number, company, project to connect them to the work order entry. This means truck numbers are unique only to the project and company they are associated with. DONE
- License plate numbers will be used only by the technicians when the are entering in new entries. DONE
- For a work order to be satisfied, the truck number, company and project combination have to match. The current license plate match will be removed and instead license plate will be simply additional information on the entry line. DONE

2.0 Restrict Truck Numbers shown in the APP by project

Since truck numbers are tied to a project and company, the list of trucks shown in the APP will ONLY include those truck numbers for the current project & company. DONE

3.0 Work Order Edits:

Each row of the work order will have an “Edit” column, which will bring you to a new page allowing you to edit the truck number and license plate. There will also be a button that allows you to delete the work order entry. DONE

4.0 Work Order Top Level:

Instead of listing all the work orders in one list, have a top level list that lists each group of work orders. That is, each row would show the project and company, along with the number of entries for that work order. Another column would show Complete if all orders have been complete. Or partial with the number left. And also a date column of when the order was imported. The list would be sorted by the most recent on top. Another action column would be "View". If you click on this, it would show just the entries for that group of work orders. DONE

5.0 Allow for alphanumerics for Truck Numbers:

Allow alphanumeric entries for truck numbers, not just integers. DONE

6.0 Add Search Function To Entries section on server

Add a search feature on the Entries server page. Search all columns for the indicated string. Show any matches from any of these columns. DONE

7.0 Add Row Number to the Entries page

Add a row number to the left of the “Name” column on the entry page. This would allow for quick analysis to see how many are done. DONE

8.0 Add Ability to assign Equipments & Notes from Projects screen also

- In Projects view, show list of notes as well. DONE
- In Projects - Edit, add the list of equipments to associate with the project as well as the list of notes to associate with the project. This is the same visuals as the equipments & notes edit screen, which allow you to associate a project with a particular equipment item or note. DONE

9.0 Work Order Special Case:

Right now when you import work orders, it looks for any existing matching truck entries by matching the truck_number, project, and company name. If this is found, right now, it just leaves the license plate as it is, ignoring the value from the import. Instead, in the work order in question, the columns to the right of the license plate will be replaced with this text & button:
“Replace with <imported_license_plate>? [YES] [NO]”
DONE: checked for this condition and print warning message. May edit truck number on Edit Truck screen to correct.