SERVER:

1. Need the real server. Jeff said “The EC2 VM I've spec'd for the project is called a t2.medium, with 4GB RAM. Total cost with storage would be around $37/mo.” But nothing specific as to from whom.
2. Need a real amazon server account. I can set this up if I get a gmail account.

APP QUESTIONS:
1. FYI: Need to test all scenarios before going live. I am going to make a Testing document.
2. If entering in new address, I don't include the zip code field.
3. Debugging messages to push to server?
VERSION 2:
APP

1. Provide a way under the "current project" section to show all data entered for a specific project. Also to edit existing entries if there were mistakes.
2. If entering in new zip code, auto lookup state & city.
3. If ZIP code is entered, auto populate city and state.
4. Install crash library like we did before
5. Add notes section to each picture so technician can communicate what the picture is if needed
6. If wrong # of digits is entered prompt the technician to confirm correct #. Please use this list to clean up what the list look like now as our clients have requested additional #'s. Correct # of digits are:
- Digital Fleet - serial # = 8 digits IMEI # = remove serial # as they do not need that anymore
- Smart Witness - serial # = 12 IMEI # = this should be MEID # = 15 SIM # = 20 and DRID # = 12
- Fed Ex - Mobileye # = 10, all others same as smart witness
- Five Cubits - meid # = 14, OBC serial # = 9, mobile # = 10, IMEI # = 15
Add ability to see overview of work completed. Possibly at the "Current Project" overview section have the ability to tap on project and see what has been entered, at least see what truck #'s have been entered if not all the information. Seeing truck #'s that have been input already will allow technicians to confirm what trucks have been completed and what trucks still need completed.

SERVER

1. Provide a way to deactivate a project once it is done.
2. The title always goes to the front page. Perhaps some deep entries should go up just one level.
3. Separate out into separate columns the company name and the city. It would be nice to sort by those two items but for now they are in one column.

OTHER:

- Prevent: What if projects, equipments, notes or addresses are deleted and yet have been used by an engineer? I have a “disabled” flag which is ready to handle this situation. But I haven't worked on it really.
- Make a button somewhere: What if the server changes so much I need to redo all the uploads? As a safety I am keeping all data on the phone even though it has been uploaded. I have a flag which I can send from the server for the phone to react such that it re-sends everything. What do you think?
- What about a database backup. What if something happens to the database and it gets screwed up. Normally some kind of backup safe guards against this. Also, what if the main server's disk crashes. Should we ensure some kind of off site backup as well?
- Have not fully implemented disabled state.